# SnapBridge — Product Roadmap (5 Phases)

Version 2.0 | September 2026

## Product Vision

SnapBridge is a Personal Capture & Knowledge OS. Users capture text, screenshots, and documents from any device — organize them automatically — search and ask questions across everything — and run smart flows (interview prep, study plans, contract compare, etc.).

One-line pitch: Capture anything → organize itself → ask anything → act on it.

## Core Principles

- No third-party data integrations — no email forwarding, no external calendar/mail APIs

- User brings the data — copy/paste, upload files, share from device, screenshot capture

- Own the pipeline — OCR, indexing, search, and AI run on our backend

- Phase by phase — ship capture first, intelligence second, agents last

- Privacy first — user data stays in our storage; export and delete anytime

# Phase 1 — Foundation & Capture Sync

Goal: Reliable cross-device capture. Timeline: Weeks 1–6. Status: Auth complete.

| # | Feature | Description |
| --- | --- | --- |
| 1 | Auth | Sign up, login, Google OAuth, email verification, password reset, profile avatar |
| 2 | Device Pairing | QR code to link phone ↔ laptop. Trusted device list, revoke |
| 3 | Clipboard Sync | Copy text on phone → paste on laptop. Real-time via WebSocket |
| 4 | Capture History | Timeline of synced clips. Search, star, pin, delete |

# Phase 2 — Vault + Semantic Search (CURRENT)

Goal: Manual upload vault with vector embeddings and natural-language Q&A. Timeline: Weeks 7–12.

| # | Feature | Description |
| --- | --- | --- |
| 1 | Document Vault | Upload PDF, DOCX, images via Cloudinary signed upload |
| 2 | Text Extraction | PDF parse, DOCX parse, OCR for images (BullMQ worker) |
| 3 | Chunking + Embeddings | OpenAI embeddings stored in MongoDB Atlas Vector Search |
| 4 | Semantic Ask | Natural-language questions with vector search + optional AI answer |
| 5 | Smart Folders | Auto-classify: Bills, Work, Study, Career, Legal, Personal |
| 6 | Manual Folders | User folders, move documents |
| 7 | Screenshot Vault | Image uploads via same pipeline |
| 8 | Keyword Fallback | MongoDB text index when vector score is low |

Stack: MongoDB Atlas Vector Search (no Pinecone), BullMQ, OpenAI embeddings.

# Phase 3 — Projects & Advanced Intelligence

Goal: Project workspaces, scoped Q&A, PDF chat UI. Timeline: Weeks 13–18.

| # | Feature | Description |
| --- | --- | --- |
| 1 | Projects | Workspaces per topic — MongoDB refs |
| 2 | Folder Q&A | Ask scoped to folder or project |
| 3 | PDF Chat UI | Chat panel per document with citations |
| 4 | Entity Extraction | Auto-detect people, dates, amounts |
| 5 | Duplicate Detection | Flag similar documents |
| 6 | Timeline View | Browse uploads chronologically |
| 7 | Saved Searches | Save frequent queries |
| 8 | Hybrid Search UI | Universal search bar |

# Phase 4 — Smart Flows & Actions

Goal: User gives a goal → agent finds docs → analyzes → generates plan. Timeline: Weeks 17–24.

| # | Feature | Description |
| --- | --- | --- |
| 1 | Smart Flows | Hub for all agent-powered workflows |
| 2 | Interview Prep | Resume + JD + notes → gap analysis → prep plan |
| 3 | Study Planner | Notes/syllabus → daily schedule + quiz cards |
| 4 | Compare Documents | Side-by-side contract/offer analysis |
| 5 | Finance Insights | Bills + statements → spending summary → budget plan |
| 6 | Tasks | Extract commitments from meeting notes |
| 7 | Meeting Follow-up | Notes → tasks, deadlines, decisions |
| 8 | Job Match | Resume + JD → match score, missing skills |

# Phase 5 — Advanced Intelligence & Platform

Goal: Power-user features and platform maturity. Timeline: Months 7–12.

| # | Feature | Description |
| --- | --- | --- |
| 1 | Knowledge Graph | Visual map of document/project connections |
| 2 | Mock Interview | AI practice based on resume + JD |
| 3 | Insights Dashboard | Spending, study progress, capture stats |
| 4 | Custom Flows | User-defined auto-triggers on upload |
| 5 | Progress Tracking | Flow completion, daily tasks, streaks |
| 6 | Audio Transcription | Upload audio → transcribe → searchable |
| 7 | Video Notes | Upload video → transcribe → index |
| 8 | Structured Extract | Pull amount, date, order ID from bills |
| 9 | Sensitive Blur | Auto-blur OTP/card hints in screenshots |
| 10 | Data Export | Export all data as ZIP. Full account deletion |
| 11 | Desktop App | System tray quick paste + vault |
| 12 | Biometric Lock | Fingerprint / Face ID on mobile |

## Explicitly Out of Scope

- Email forwarding / inbox integration

- Gmail / Outlook / Notion sync

- External calendar integration

- Team / shared workspaces (personal use first)

- Third-party data APIs — user copies/uploads manually only

## Current Progress

- Phase 1 — Auth: Complete

- Phase 1 — Device Pairing, Clipboard Sync, Capture History: Not started

- Phase 2–5: Planned

SnapBridge / CaptureOS — Internal document. Version 2.0